SCRUM MEETING WEEK (12)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| * ​Revision of schema * Unit testing revision * Coverage and other testings revision | * ​​Divided work for front end and back end merging * Discussed time allocation of different tasks | ​​See progress done in follow up on Thursday |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Tyler | ​​ Frontend Developer |
| Karim | Backend Developer |
| Dylan | Frontend Developer |
| Zain | Backend Developer |
| Aadil | Backend Developer |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​ Tuning of MVP version of chat app. Tuning of front end. |
| **Issues completed** | ​​MVP version chat app issues nearly completes. Front end issues completed for the week. |
| **Issues left** | 2 |
| **Team Capacity** | 100% |
| **Summary** | * Added partial unit testing to backend * Created MongoDB cluster * Wrote code for saving chat history. * Created edit profile page, html/css * Fixed font issue with settings page * Created multiple rooms code |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ March 26th |
| **End date** | March 30th |
| **Sprint theme** | Completion of Milestone 4 |
| **Team capacity** | 100% |
| **Issues capacity** | 100% |
| **Individual capacity** | Tyler – 100%  Karim – 100%  Dylan – 100%  Zain – 100%  Aadil – 100% |
| **Potential risks** | Workload of other courses affecting time spent on project |
| **Mitigations** | Efficient time management from all team members |

**:books: Sprint planning resources**

* Slides uploaded on canvas
* Online tutorials to understand tech stack, and testing for that stack
* Online tutorials to generate effective testing